ELK RIVER CITY COUNCIL

Wednesday, June 14, 2023

9:15 a.m. to 10:07 a.m.

Regular Monthly Council Meeting

Members Present: Mayor Dave Brown, Councilwoman Tena Williams, Councilwoman Diana Olson – phone, Councilwoman Marsha Martin, Councilwoman Connie McCartney

Staff Present: Christina Bartlett: Clerk/Treasurer

Visitors: Lawren & Teresa Harper, Wayne Wilson: Elk River Fire Department, JW Ingraham: Elk River Fire Department, Doug Nelson, Michelle Bly: TD&H Engineering

- Call to order: Mayor Dave called the meeting to order at 9:15 a.m.

- Pledge of Allegiance: was said.

- Approve minutes May 10, 2023 Council Meeting: Councilwoman Williams made a motion to accept the minutes from the May 10, 2023 Council Meeting. Councilwoman Martin 2nd.  Roll call vote: Councilwoman Williams – aye, Councilwoman Olson – aye, Councilwoman Martin – aye, Councilwoman McCartney – aye. Motion Carried.

- June 1, 2023 RV Committee meeting minutes: informational only

- Financial Report: Councilwoman Olson made a motion to accept the financial report. Councilwoman McCartney 2nd.  Roll call vote: Councilwoman Williams – aye, Councilwoman Olson – aye, Councilwoman Martin – aye, Councilwoman McCartney – aye. Motion Carried.

- Pay bills: Councilwoman McCartney made a motion to pay the bills.  Councilwoman Olson 2nd.  Roll call vote: Councilwoman Williams – aye, Councilwoman Olson – aye, Councilwoman Martin – aye, Councilwoman McCartney – aye. Motion Carried.

- Visitors: none.

- Reports

- Clerk: Christina went over the Clerk’s report. She has also gone through the signs listed in the Transportation Plan that need to be replaced.  Tena will give Christina her list of missing signs.

- Public Works: Mayor Dave went over the Public Works report.

- Mayor: Mayor Dave reported on the usual running of deposits and water/sewer samples. He met with the County Commissioners about the solid waste tax and Life Flight about the landing pad sight.

- Council: Councilwoman Tena stated that the 2nd Fun Run is this Saturday. She has found an avenue to dispose of tattered American and State flags. If anyone has any to dispose of they can be dropped off at City Hall.

- Fire Department: JW Ingraham reported that the Fire Department will be doing their fundraisers at the Fun Run this weekend.  They hope to have monthly training set up by the end of this year.  The Fire Department will be flushing and testing hydrants this next month.  Michelle Bly said that the City of Culdesac is looking to bring up State fire officials from Boise for training and to reach out to them.

- Ambulance: none.

Council Business Items

- Approve purchase of 1998 Chevy truck for $4500.00: Steve Waddle is selling a 1998 Chevy 4WD truck for $4,500.00.  This would replace the City’s 1998 Ford truck that has been needing lots of work lately.  Councilwoman Williams made a motion to purchase the 1998 Chevy truck for $4,500.00.  Councilwoman Martin 2nd. Roll call vote: Councilwoman Williams – aye, Councilwoman Olson – aye, Councilwoman Martin – aye, Councilwoman McCartney – aye. Motion Carried.

- Wastewater Facilities Project update: Michelle Bly relayed the update she received from Terrance Stevenson at Mountain Waterworks:

Phase 1 Project Schedule

- DEQ Submittal, Preliminary Engineering Report – 7/3/2023

- DEQ Submittal, Plans and Specifications – 7/31/2023

- Advertise for Bids – 9/14/2023

- Open Bids – 10/12/2023

- Award Project to Contractor (Notice to Proceed) – 11/4/2023

- Commence Submittal Review Process and Equipment Procurement – 11/4/2023

- Commence On-Site Construction Activities – 6/3/2024

- Substantial Completion – 11/22/2024

- Final Completion – 12/20/2024

- Approve Community Development Block Grant reimbursement request #9. Councilwoman Williams made a motion to approve Community Development Block Grant reimbursement request #9. Councilwoman Martin 2nd. Roll call vote: Councilwoman Williams – aye, Councilwoman Olson – aye, Councilwoman Martin – aye, Councilwoman McCartney – aye. Motion Carried.

- Elk River Library building permit fee exemption: Councilwoman Olson made a motion to exempt the Elk River Library’s building permit fee.  Councilwoman McCartney 2nd.  Roll call vote: Councilwoman Williams – aye, Councilwoman Olson – aye, Councilwoman Martin – aye, Councilwoman McCartney – aye. Motion Carried.

- Shooting range update: Mayor Dave reported that the US Forest Service and Idaho Fish & Game are looking at a possible site for a new shooting range.

- Residents Solid Waste tax possible update: Mayor Dave reported that he met with the County Commissioners and they agreed that $30,000 of the tax monies the County has been collecting for the Solid Waste Fee on the residents taxes should come back to the City. The County’s attorney is drawing up the paperwork. The City will be getting the collected monies for 2022, 2023 and going forward from there. The attorneys for the City and County agree that the line item should not be taken off the taxes.  Council asked if the city should issue a rebate to the citizens and/or lower the garbage fees charged to residents.  Christina said that there are things that the monies could really go towards, such as codification, repairing streets and cleanup week costs have been increasing. Council would like to see it itemized out what that money is spent on.  Christina agreed and said that it will be.  Christina needs to check with the city attorney to see if there are any restrictions on what the money can be used for. Also, the Council will be helping to decide what that money is spent on.

- Life Flight landing area information: Mayor Dave met with a Life Flight representative, Sharon from Clearwater County Ambulance from the County and others to determine a landing pad in Elk River. An area on Landing Road and the one between the Fire Hall and City Shop on 4th Street were looked at.  Life Flight preferred the one on 4th Street and the Landing Road spot would make a good alternative. Life Flight said an asphalt landing pad would be fine over a concrete pad.  Asphalt is cheaper then pavement costing over $100,000 rather than over $300,000 for concrete.  Councilwoman Olson said she has been hearing concerns from residents about the City spending money on a landing pad.  Mayor Dave said that he does not plan on the City footing the whole bill.  He wants to see us partner with others and go after funding for one.  Susan Jacobson, CCED, is looking for funding.

- City Hall flood proofing possible update: Christina reported that the City is continuing to wait on Tim Brinkley to move further with the project.

- Elk River communication issue possible update: Councilwoman Williams reported that working through Chris St. Germaine at Ziply she got the right contacts and batteries for the generator backup for landline service have been ordered.

- Visitors: Doug Nelson stated that the stop sign on First Street and Fir Street is being ignored because it has been placed on the wrong side of the street.  Councilwoman Williams remembers that former public works employee Wade Matthes had not placed it on the correct side of the road because of some lines being buried really shallow there.  It was suggested that maybe the stop sign could be placed in a concrete block on the correct side.  He also stated that on the intersection opposite of that one the resident has been parking their vehicle along the road to where it blocks the ability to see that stop sign. It was stated that it would be correcting itself in the next month. He also stated that there are some properties in town that need to be looked at for nuisance abatement.  He will talk to Mayor Dave and Christina after the meeting about those.

- Meeting adjourned at 10:07 a.m.

- Minutes submitted by Christina Bartlett, City Clerk/Treasurer